IILM UNIVERSITY, GREATER NOIDA

SCHOOL OF COMPUTER SCIENCE & ENGINEERING

WEEKLY PROGRESS REPORT

Even semester 2026-2027

B.Tech. Major Project Details

| Project Id | PT096 |
| --- | --- |
| Project Title | Deep Learning, Digital Twins & Explainable AI for Automated Urban Land Use Mapping |
| Reporting period | Phase 2 (21st September to 30th September) |
| Week No. | 2nd phase progress report |

Work Completed This Week:

- Registered and configured Google Earth Engine for academic research.

- Identified a preliminary study area in Greater Noida, Uttar Pradesh.

- Accessed Sentinel-2 satellite imagery and generated an initial RGB composite for the study area.

- Calculated and visualized NDVI, NDBI, and NDWI indices for preliminary vegetation, built-up, and water-related analysis.

- Saved the Earth Engine script and captured screenshots to document the initial implementation progress.

- Identified the major proposed modules of the project, including satellite data preprocessing, land-use classification, Explainable AI, change detection, and Digital Twin visualization.

Challenges/Issues:

- Cloud cover and atmospheric conditions may affect satellite image quality.

- Index-based visualizations alone cannot provide reliable final land-use classification.

- Suitable labelled datasets and training samples need to be identified for model development.

- Limited local computing resources may require cloud-based deep-learning tools.

- Integration of Explainable AI, change detection, and Digital Twin visualization requires further design and implementation.

Plan for Next Week:

- Finalize the project methodology and workflow.

- Prepare the system architecture diagram for the proposed system.

- Develop the Work Breakdown Structure (WBS) and project schedule.

- Identify project risks and prepare mitigation strategies.

- Explore suitable datasets and classification approaches.

- Review the project plan and initial implementation with the project guide.

Guide's Remarks:

Signature of Student                                                                                                          Signature of Guide