IILM UNIVERSITY, GREATER NOIDA

SCHOOL OF COMPUTER SCIENCE & ENGINEERING

WEEKLY PROGRESS REPORT

Even semester 2026-2027

B.Tech. Major Project Details

| Project Id | PT096 |
| --- | --- |
| Project Title | Deep Learning, Digital Twins & Explainable AI for Automated Urban Land Use Mapping. |
| Reporting period | Phase 3 (15th October to 24th October ) |
| Week No. | 3rd phase progress report |

Work Completed This Week:

- Used Google Earth Engine (GEE) to process Sentinel-2 Surface Reflectance imagery for the Greater Noida study area for 2020 and 2025. The filtered image collections returned 44 images for 2020 and 46 images for 2025.

- Generated RGB satellite visualizations and calculated NDVI (vegetation indicator) and NDBI (built-up indicator) for both years.

- Calculated preliminary mean index values: NDVI was 0.3211 in 2020 and 0.3428 in 2025 (change: +0.0217); NDBI was -0.02925 in 2020 and -0.03343 in 2025 (change: -0.00418).

- Created preliminary vegetation-index change and built-up-indicator change visualizations for 2020–2025.

- Developed and ran an initial five-class Random Forest land-use/land-cover classification prototype (built-up, vegetation, agriculture, water and barren land).

- Saved six screenshots as implementation evidence: vegetation change, built-up indicator change, Random Forest classification, NDVI results, NDBI results and project summary.

Challenges/Issues:

- The current Random Forest classification is preliminary. The training polygons are broad and may contain mixed land-cover types, which can reduce validation reliability.

- The mean NDVI and NDBI differences are spectral-index comparisons only; they do not independently confirm an increase or decrease in the actual area of a land-use class. Seasonal and surface-condition differences may affect the values.

- Independent reference labels and stronger validation are still required. The classification accuracy from the initial run should not be treated as a final performance result.

- Deep-learning model implementation (for example, U-Net), Explainable AI analysis and Digital Twin/dashboard integration are planned work and have not yet been completed.

Plan for Next Week:

- Review and improve the training/validation samples, ensuring that samples represent the intended land-cover classes and are separated appropriately for evaluation.

- Re-run the classification and report a consistent confusion matrix, overall accuracy, and other suitable metrics after checking the sample counts.

- Document the system architecture, workflow, code comments, dataset filters, processing parameters and testing procedure.

- Begin the next implementation milestone for a deep-learning model and investigate a suitable Explainable AI method, subject to data and time availability.

- Plan how the classified outputs and change indicators could be presented in a Digital Twin/dashboard; record these as planned until implemented and tested.

Guide's Remarks:

Signature of Student                                                                                                  Signature of Guide